📁

FileVault

Project Plan & Technical Roadmap

A Self-Hosted File Storage Platform Inspired by Google Drive & Dropbox

| Version | 1.0 — Initial Release |
| --- | --- |
| Date | April 2026 |
| Reference Projects | Nextcloud, Seafile, Pydio, ownCloud |
| Companion App | PhotoVault (already deployed) |
| Target Platforms | iOS, Android, Web, Desktop sync |
| Estimated Timeline | 12–18 months |
| Repository | Self-hosted Gitea (private) |
| Deployment | Existing Linux server (alongside PhotoVault) |

# 1. Executive Summary

FileVault is a self-hosted, privacy-first file storage and sync platform designed to replace Google Drive, Dropbox, and OneDrive for users who want full control of their data. It is the second pillar of our self-hosted suite, built to live alongside PhotoVault on the same infrastructure and share the same operational model.

Where PhotoVault handles photos and videos, FileVault handles everything else — documents, archives, code, audio, project files — with first-class versioning, sharing, full-text search, and native sync clients across web, iOS, Android, Windows, macOS, and Linux.

## Vision Statement

“Give every user a private, fast, beautiful Drive — running entirely on their own server, with zero vendor lock-in and unlimited storage capped only by their hardware.”

## Core Value Propositions

- Privacy-first — every byte stays on infrastructure the owner controls.

- Drive-grade UX — drag-and-drop, instant previews, real-time collaboration cues.

- Versioning by default — every change is recoverable; nothing is silently overwritten.

- Full-text search — find any file by name or contents (PDF, DOCX, code, plain text).

- Cross-platform sync — true Drive/Dropbox-style folder sync on every desktop OS.

- Shareable links — passworded, expiring, view-only, or upload-only.

- PhotoVault-aligned — shared auth, shared server, identical operations playbook.

# 2. Competitive Analysis

The cloud storage market is dominated by three vendor-locked platforms (Google, Dropbox, Microsoft) and one mature open-source competitor (Nextcloud). FileVault's job is to deliver Drive-class polish on the open-source side of that line.

| Feature | Google Drive | Dropbox | OneDrive | Nextcloud | FileVault |
| --- | --- | --- | --- | --- | --- |
| Self-hosted | ✗ | ✗ | ✗ | ✓ | ✓ |
| Native desktop sync | ✓ | ✓ | ✓ | ✓ | ✓ |
| File versioning | ✓ | ✓ | ✓ | ✓ | ✓ |
| Full-text search | ✓ | ✓ | ✓ | Limited | ✓ |
| End-to-end encryption | ✗ | Paid | ✗ | Plugin | ✓ |
| Public share links | ✓ | ✓ | ✓ | ✓ | ✓ |
| Mobile offline mode | Limited | ✓ | Limited | Limited | ✓ |
| Open API | ✓ | ✓ | ✓ | ✓ | ✓ |
| Storage cost at scale | Paid | Paid | Paid | Self | Self |
| Privacy ownership | ✗ | ✗ | ✗ | ✓ | ✓ |

# 3. System Architecture

FileVault uses a service-oriented architecture optimized to run on a single Linux server (the same host already serving PhotoVault). The design is intentionally modest in operational complexity — Docker Compose, not Kubernetes — so it can be operated by a one-person team with help from an IDE-based assistant.

## 3.1 High-Level Layers

- Client Layer — Web SPA, iOS, Android, and Desktop sync clients.

- Edge Layer — Caddy/nginx terminating TLS, routing to API and static assets.

- API Layer — NestJS service handling auth, file metadata, sharing, search.

- Worker Layer — Python workers for thumbnails, previews, indexing, virus scans.

- Storage Layer — PostgreSQL for metadata, MinIO for blobs, Redis for queues.

- Search Layer — Meilisearch indexing filenames + extracted document text.

- Observability — Prometheus + Grafana + Loki, sharing PhotoVault's stack.

## 3.2 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Web Frontend | React + TypeScript + Tailwind | SPA with file grid, drag-and-drop, previews, real-time updates via WebSocket. |
| Mobile (iOS) | Swift / SwiftUI | Native iOS app with background upload, offline pinning, document picker. |
| Mobile (Android) | Kotlin / Jetpack Compose | Native Android client with WorkManager-driven sync and SAF integration. |
| Desktop Sync | Rust + Tauri (or Electron + Node) | Folder-watching sync client for Windows / macOS / Linux. |
| API Backend | NestJS (Node.js) | REST + WebSocket APIs, JWT/OAuth auth, role-based permissions, OpenAPI spec. |
| File Worker | Python + libmagic + ffmpeg | Thumbnail generation, format conversion, virus scanning, hashing. |
| Search Engine | Meilisearch / Typesense | Full-text indexing of filenames and document contents. |
| Primary DB | PostgreSQL 16 | Files, folders, versions, shares, users, ACLs. |
| Cache / Queue | Redis + Redis Streams | Sessions, job queues, rate limiting, real-time sync events. |
| Object Storage | MinIO (S3-compatible) | Authoritative blob store for file contents and version history. |
| Reverse Proxy | Caddy or nginx | TLS, HTTP/3, WebSocket upgrades, static asset caching. |
| Container Infra | Docker Compose (single host) | Same model as PhotoVault — minimal ops, easy backups. |
| CI/CD | Gitea Actions | Self-hosted CI; build, test, push images on every commit. |
| Monitoring | Grafana + Prometheus + Loki | Metrics, logs, alerts; shared with PhotoVault dashboards. |

## 3.3 Co-Tenancy with PhotoVault

Both apps will share the same Linux host, the same Caddy reverse proxy, the same Postgres instance (different databases), the same Redis (different prefixes), the same MinIO (different buckets), and a single shared identity provider so users sign in once for both. This avoids duplicating infrastructure and keeps backups simple.

# 4. Feature Breakdown by Priority

## 4.1 MVP Features (Phase 1 & 2)

### Core File Operations

- Upload: drag-and-drop, folder upload, chunked resumable uploads for large files.

- Download: single file or zipped folder; range requests for media streaming.

- Move, copy, rename, delete with multi-select and keyboard shortcuts.

- Trash with 30-day recovery window before permanent deletion.

- File versioning — every overwrite saved as a new version, restorable in one click.

### Browsing & Previews

- Folder tree, breadcrumb navigation, list/grid/details views.

- Thumbnails for images, video posters, PDF first-page, and Office docs.

- In-browser previews: PDF, images, video, audio, Markdown, code, plain text.

- Office document preview via LibreOffice headless conversion to PDF.

### Auth & Permissions

- Email + password signup, JWT sessions, optional OAuth (Google, GitHub).

- Per-folder permissions: owner, editor, commenter, viewer.

- Two-factor authentication (TOTP) for all users; mandatory for admins.

## 4.2 Sync & Sharing (Phase 3)

- Desktop sync clients (Windows, macOS, Linux) with selective folder sync.

- Mobile auto-upload of selected device folders (e.g., Documents, Downloads).

- Public share links with optional password, expiry, and download counter.

- Upload-only links for collecting files from external collaborators.

- Shared folders with role-based permissions; activity log per share.

- Real-time presence — see who else is viewing a folder right now.

## 4.3 Smart Features (Phase 4)

- Full-text search across filenames and document contents (PDF, DOCX, TXT, code).

- Auto-classification by type (Documents / Media / Archives / Code) on ingest.

- User-defined tags applicable to files and folders; tag-based smart folders.

- Duplicate finder using SHA-256 + perceptual hashing for image dupes.

- Storage analyzer: treemap of disk usage by folder; orphan-file finder.

- Rule-based automation: e.g., “move .pdf older than 1 year to Archive folder.”

## 4.4 Advanced Features (Phase 5)

- End-to-end encrypted folders for sensitive data.

- Multi-user / multi-tenant with per-user storage quotas.

- WebDAV endpoint for compatibility with native OS file managers.

- Office editing in-browser via OnlyOffice or Collabora Online integration.

- Plugin API for custom previews, automations, and external storage backends.

- Admin dashboard: usage analytics, audit logs, user management, integrity checks.

# 5. Development Phases & Roadmap

The roadmap assumes a one-developer-plus-Claude workflow with weekly check-ins from the project owner's uncle as a co-collaborator. Phases overlap intentionally so MVP value lands on the server early and refinement continues throughout.

| Phase | Name | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Phase 0 | Discovery & Setup | Weeks 1–3 | - Gitea repo + branch strategy - Server prep alongside PhotoVault - Architecture decision records (ADRs) - Reuse audit of PhotoVault code |
| Phase 1 | Core Backend MVP | Weeks 4–14 | - Upload API + chunked resumable - PostgreSQL schema (files, folders, versions) - Auth (JWT + OAuth) - MinIO integration - File-worker service |
| Phase 2 | Web App MVP | Weeks 12–22 | - File browser UI - Drag-and-drop upload - Previews (PDF, image, video, Office) - Trash + versioning UI - Public share links |
| Phase 3 | Mobile + Desktop Sync | Weeks 20–34 | - iOS app (beta) - Android app (beta) - Desktop sync (Win/Mac/Linux) - Background upload pipelines |
| Phase 4 | Search + Smart Features | Weeks 30–42 | - Meilisearch indexing - Full-text PDF/DOCX content search - Tags + smart folders - Duplicate finder - Storage analyzer |
| Phase 5 | Polish & Scale | Weeks 40–50 | - E2E encryption option - Multi-user quotas - WebDAV endpoint - Admin dashboard - Performance tuning |
| Phase 6 | GA Launch | Weeks 48–56 | - Public beta - Documentation site - Plugin API v1 - App Store / Play Store release |

# 6. Team Structure & Workflow

Unlike traditional commercial software projects, FileVault is built by a small, AI-augmented team. The defining tools are Antigravity (IDE) connected to the server via Remote SSH, and Claude Pro acting as an in-IDE pair programmer.

| Role | Count | Responsibilities |
| --- | --- | --- |
| Project Owner (you) | 1 | End-to-end ownership: requirements, architecture review, prioritization, daily commits, server administration via Antigravity Remote SSH. |
| Co-Collaborator (uncle) | 1 | Code review, testing, second pair of eyes on production changes; granted full access to the Gitea repo and the server. |
| Claude (AI assistant) | — | Pair-programming partner inside Antigravity: writes code, explains errors, runs commands, generates tests, drafts docs. |
| External (optional) | 0–2 | Future contractors for native iOS/Android polish or a dedicated UX pass; not required for MVP. |

## 6.1 Daily Working Loop

- Open Antigravity → connect to the server over Remote SSH (one click).

- Pull latest changes from Gitea (one click in the IDE's Source Control panel).

- Ask Claude in Antigravity to implement the next item from the roadmap.

- Test inside the running container; preview the web app via the forwarded port.

- Stage, commit, and push to Gitea (three clicks; no terminal needed).

- Uncle receives a Gitea email/notification and reviews the change.

# 7. Infrastructure & Repository

## 7.1 Server Layout

- Single Linux server (already running PhotoVault).

- FileVault deployed via its own docker-compose.yml in /srv/filevault.

- Caddy reverse proxy routes files.your-domain to the FileVault API.

- MinIO bucket filevault-data; PostgreSQL database filevault; Redis prefix fv:.

- Daily off-site backup of the MinIO bucket and Postgres dump (rclone to a remote).

## 7.2 Gitea Repository Strategy

- One monorepo: filevault containing backend, web, ios, android, desktop, infra.

- Branch model: main (protected) ← develop ← feature/* with PR review required.

- Gitea Actions runs lint, unit tests, and Docker image build on every push.

- Tagged release vX.Y.Z triggers an automated deploy to the server.

- Daily commits — even tiny ones — keep history readable and Claude effective.

## 7.3 Access Model

- Owner (you): admin on Gitea, root on server, full SSH key in ~/.ssh/authorized_keys.

- Uncle: maintainer on Gitea (review + merge), regular user on server with sudo limited to docker commands; his SSH public key added to the server.

- Claude (Antigravity): operates as you — same SSH session, same permissions.

- All other access via the FileVault web UI, never direct shell.

# 8. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Server outage knocks out both PhotoVault and FileVault simultaneously | HIGH | Daily off-site backup; documented rebuild runbook; consider a cold-standby VPS at month 6. |
| Storage fills faster than budgeted | HIGH | Per-user quotas from day one; storage analyzer in admin dashboard; alerting at 70% / 85% / 95%. |
| Single-developer bus factor (you get sick or busy) | MEDIUM | Uncle has full repo + server access; comprehensive README; Claude can resume any task with a brief catch-up prompt. |
| Mobile app store rejection (Apple) | MEDIUM | Use TestFlight throughout development; review Apple's HIG early; have a PWA fallback that always works. |
| Sync client data corruption | MEDIUM | Conservative conflict-handling: never overwrite, always create a .conflict copy; integration tests over a network simulator. |
| Security incident (exposed share link or credential leak) | MEDIUM | TLS-only; signed share tokens with short TTL; rate-limit auth endpoints; audit log for every share creation. |
| Scope creep delays MVP launch | LOW | Roadmap is phased; only Phase 1 + Phase 2 are required for a usable v1. Everything else is feature-flagged. |

# 9. Success Metrics & KPIs

## 9.1 Technical Performance

- Upload throughput ≥ 50 MB/s on local network (single user).

- Thumbnail / preview generation < 3 seconds (p95).

- API response time < 250 ms for folder listing of ≤ 1,000 items (p95).

- Sync reliability > 99.9% (no missed or corrupted files in 7-day soak test).

- Mobile app crash-free sessions > 99.5%.

## 9.2 Operational

- Uptime > 99.5% measured monthly (after Phase 5).

- Daily backup success rate 100%; restore drill performed quarterly.

- Mean time to deploy a hotfix < 30 minutes from commit to live.

## 9.3 User-Facing Milestones

- End of Phase 2: owner + uncle using FileVault as their primary file storage.

- End of Phase 3: 5 friends/family members onboarded as beta users.

- End of Phase 6: public release on the project blog and self-hosted community forums.

# 10. Immediate Next Steps

Assuming the server, Gitea, and Antigravity environment are all live (covered in the companion workflow guide), the first 30 days of FileVault look like this:

## Week 1 — Repo & Skeleton

- Create a private filevault repo in Gitea; add the uncle as a maintainer.

- Scaffold the monorepo (backend, web, ios, android, desktop, infra) inside Antigravity.

- Commit a docker-compose.yml with Postgres, Redis, MinIO, and a placeholder NestJS app — push to Gitea.

- Wire up Gitea Actions to run lint and tests on every push.

## Week 2 — Authentication

- Implement signup / login / JWT issuance against Postgres.

- Add a one-shot “Sign in with PhotoVault” bridge so users don't need a second account.

- Stand up the React frontend skeleton with login + protected routes.

## Week 3 — File Upload Path

- Backend: chunked upload endpoint writing to MinIO; metadata into Postgres.

- Frontend: drag-and-drop upload with progress bars.

- File-worker service: thumbnail generation for images and video posters.

## Week 4 — File Browser

- Folder tree, breadcrumb, list/grid view; click-through previews for image/PDF.

- Trash + restore; first version-history viewer.

- Cut a v0.1 internal release and start dogfooding it on the owner and uncle's devices.

# 11. Appendix — Glossary

Plain-English definitions for the technical terms used in this document, in case you need to reference them later or share the plan with someone non-technical (like your uncle).

| Term | Meaning |
| --- | --- |
| Antigravity | An IDE (similar to VS Code) the project owner uses; supports Remote SSH and an in-IDE Claude assistant. |
| Gitea | Self-hosted Git server, like a private GitHub. Stores all source code and runs CI. |
| Remote SSH | An IDE feature that connects securely to a server and lets you edit files there as if they were local. |
| MinIO | Open-source S3-compatible object storage that runs on your own server. |
| NestJS | Node.js framework used for the API backend; same as PhotoVault. |
| Docker Compose | A simple way to run several services (DB, cache, app) together with one config file. |
| WebDAV | An old-but-universal protocol that lets Windows / Mac mount a remote folder as a network drive. |
| E2E Encryption | End-to-end encryption — files are encrypted on the user's device before upload; even the server can't read them. |
| Reverse Proxy | A front-door web server (Caddy/nginx) that handles HTTPS and routes traffic to the right backend. |
| JWT | JSON Web Token — a short signed string used to prove a user is logged in. |